Iteration 3 Test Strategy and Plan

RimbaQuest acceptance, remediation and full regression test plan — updated 11 October 2026

Purpose and baseline

This plan applies the Iteration 2 test-pack structure to the 96 Iteration 3 plan items (94 numbered acceptance criteria and two unresolved user-test findings). Testing was initially performed at commit 39fd0d8. Remediation and full regression were performed on test-jiating at product-fix commit 795cacd. Acceptance text in the plan was treated as the test oracle, not as an instruction to modify the product or to assume implementation status.

Scope

Quiz question uniqueness, approved-source traceability and failed-attempt hints.

Chatbot source links, answer depth and child-friendly terminology.

Location categories, filtering, List/Map views, permission, distance, details and Google Maps hand-off.

Photo-authenticity signals, upload-specific checks, failure handling and privacy.

Battle onboarding, habitat advantage, HP/Energy rules, feedback, friends, shared sessions, AI and card rest.

Build health, full backend regression and dependency vulnerability scan as release-quality gates.

Approach and environments

Automated backend: Python 3.12, pytest, isolated SQLite test database and JUnit output.

Frontend: locked npm install, TypeScript no-emit compile and Expo web export.

Focused contract: all 6,840 quiz rows, 152 species, location seed/category contract, source-link UI and two-hour rest rule.

Manual local web: synthetic child account; location search/filter/detail, map/distance completion and a complete 13-move Practice-vs-Bot battle.

Static review: AI state features, training/evaluation coverage and retained review evidence.

Security: npm audit findings recorded after a clean locked dependency install, without applying unapproved remediation.

11 October remediation and regression gate

Retest all seven recorded defects, then execute full regression after the code-related defect tests pass.

Observed outcome: DEF-I3-001 through DEF-I3-006 are closed; all 96 acceptance-plan rows are Pass.

Full regression passed 204/204 backend tests, TypeScript no-emit, Expo web export, Expo Doctor 21/21 and the focused Iteration 3 contract.

DEF-I3-007 remains open as a release-quality blocker: npm audit reports 0 critical, 18 high and 12 moderate findings, with no compatible non-breaking remediation offered for the current Expo 57 stack.

Result rules

Pass: observed outcome satisfies the criterion with reproducible automated, manual or source evidence.

Fail: the criterion is contradicted by executed evidence or the required implementation/review artefact is absent.

Not Run: execution could not be completed in the applicable cycle. No acceptance-plan rows remain Not Run in the final cycle.

A passing feature check does not override a failing release gate; open P1 defects block release readiness.

Entry, exit and limitations

Entry: latest code obtained; requested branch created; dependencies install; local API and web build start.

Exit evidence: traceability matrix, test cases, execution report, defect log, evidence register, raw logs and JUnit XML.

Location decline was tested first. A later completion run used a fixed Kuala Lumpur coordinate in the generated local web export; no repository source, production data or device location was used.

Friend-battle coverage is API/session regression rather than a two-device live session.

Release gate: all P0/P1 criteria executed, clean regression suite, no critical/high dependency findings and required AI review evidence complete.

Planned deliverables

The Iteration 3 directory contains the same numbered document set as Iteration 2, plus the focused automated contract script and raw evidence under evidence/.