RimbaQuest - Iteration 1 Testing Folder

Test basis: Iteration 1 Plan (updated 29 August 2026), five LeanKit acceptance-criteria screenshots (95 ACs), Project Governance Portfolio Guidelines v1.1, and Iteration Specification and Guidelines v1.1.

System under test: Sitozzmonash/FIT5120RimbaQuest, master.

- Original execution: commit f1ce06eebb9041af42441e821cad605760d60d5f (f1ce06e), 30-31 August 2026, release v1.2.

- Remediations, manual retest and automated rerun: commit 93c3a03e6ad429c345f9199b29b2e33ac72637c8 (93c3a03), 3 September 2026. Discovery automated checks attach a synthetic photo / photo_path.

Purpose

This folder provides evidence that Iteration 1 testing was planned, traced to the 95 in-scope acceptance criteria, executed, and reported. It covers functional, integration, API and basic non-functional testing. UAT facilitation is outside this folder.

Contents

- 01_Test_Strategy_and_Plan.docx - scope, approach, environments and controls.

- 02_Requirements_Traceability_Matrix.csv - one row per in-scope acceptance criterion, with linked test and result.

- 03_Manual_Functional_Test_Cases.csv - executable grouped test procedures.

- 04_Test_Execution_Report.docx - results, coverage, defects and release view.

- 05_Defect_Log.csv - product defects found against the 95 ACs and the lint quality gate.

- automated/ - testing-only API acceptance checks, deployed API smoke, and a testing-only ESLint config.

- evidence/ - logs, screenshots and evidence index.

Scope interpretation

The 95 acceptance criteria from the Iteration 1 LeanKit board are the only executable AC baseline for this folder. US1.5, Epics 5-7, AI identification, quiz ability unlocking, complete battle logic, detailed location pages and location wildlife filters are excluded. Epic 8 is a frontend-only prototype; a visible Victory and Defeat outcome is still expected.

After team review, Age on registration is treated as optional (AC1.1.1 Pass), and Back from Confirm Discovery is accepted as the Choose Another Species path (AC3.3.7 Pass).

Result conventions

- Pass: observed result matched the acceptance criterion, including team-accepted interpretation where recorded in the RTM notes.

- Fail: reproducible product behaviour did not match the criterion.

Actual results are recorded only after execution. No result is inferred from source inspection alone.

Execution snapshot - 31 August 2026 (original, commit f1ce06e)

- Existing backend regression: 11/11 passed.

- Testing-only API acceptance: 13/13 passed.

- Deployed API checks: 21/21 passed on PostgreSQL API v1.2.0.

- TypeScript and Expo Web export: passed.

- Frontend lint: failed with 4 errors and 16 warnings.

- Traceability: 95 acceptance-criterion rows - 87 Pass, 8 Fail.

- Open findings at that date: six product defects (two P1, four P2).

Remediation snapshot - 3 September 2026 (commit 93c3a03)

- Bug-fix commit: 93c3a03e6ad429c345f9199b29b2e33ac72637c8.

- Manual retest of the previously failed ACs.

- Automated rerun with photo-backed discoveries:

  - Backend regression: 10/10 passed.

  - Testing-only API acceptance: 13/13 passed (no-photo discovery returns 400; photo_path discoveries Pass).

  - Deployed API: 22/22 passed, including synthetic JPEG upload.

  - TypeScript and Expo Web export: passed.

- Traceability: 95 Pass, 0 Fail.

- Closed defects: DEF-I1-001, DEF-I1-003, DEF-I1-004, DEF-I1-007, DEF-I1-008.

The detailed release recommendation is in 04_Test_Execution_Report.docx.