Iteration 2 Test Strategy and Plan

Purpose and scope

This test pack assesses the current Iteration 2 Plan baseline at commit 1489a8b on 17 September 2026. It covers Epic 4 Continue Learning, learning content and quiz progression; Epic 5 AI-assisted verification; Epic 6 chatbot; and Epic 8 ability use in battle. All 44 current Plan acceptance criteria have a final execution result.

Approach

Risk-based testing from the 44 Plan acceptance criteria; each criterion is traced in Requirements_Traceability_Matrix.csv.

Backend/API regression: isolated SQLite pytest suite covering quiz, vision, chatbot, discovery, activity, fun facts and battle services.

Frontend build checks: TypeScript compilation and Expo Web static export. A TypeScript finding is recorded separately if it does not change a functional acceptance result.

Manual current-build UI testing: synthetic local accounts and test-only discovery/quiz progression states; the observation ledger is in Evidence_Register.docx.

Use synthetic accounts and images only; never retain credentials, child data or production tokens.

Entry and exit criteria

Entry: current Plan, clean source checkout, reproducible commit, dependencies installed and test data available.

Exit: every current Plan AC has a Pass, Fail or Not Run result; each failure has a reproducible defect record; final Pass claims include current-build UI, API or automated evidence.

Release gate: Must Have functional ACs must pass and critical or high-severity defects must be resolved.

Current test object: origin/master / 1489a8bbcada64dfbdb7a2045a7c0aa0f46c8fd0 (fix quizzes gate undiscovered cards and skip-ahead submit).