Iteration 3 Evidence Register

Evidence through fix baseline 795cacd and full regression on 11 October 2026

Register

E-I3-10-01 — Source baseline

Clean latest clone; local branch test-jiating; commit 39fd0d899eb3838270a9b625e0a8473fea9b947d.

Raw record: evidence/logs/E-I3-10-01-source-baseline.txt.

E-I3-10-02 — Backend regression

pytest result: 196 passed, 2 failed, 137 warnings in 27.13 seconds.

Failures are two shield-sensitive assertions in test_battle_rules.py; see DEF-I3-002.

Raw log: evidence/logs/E-I3-10-02-backend-regression.txt; JUnit: evidence/backend-pytest-junit.xml.

E-I3-10-03 — Frontend build

npm ci completed; TypeScript no-emit compile passed; Expo web export passed.

Raw record: evidence/logs/E-I3-10-03-frontend-build.txt.

E-I3-10-04 — Local web smoke

Observed location categories/search/no-results/detail/permission-decline flow.

Completed a Practice-vs-Bot battle and observed state, recap, zero points and two-hour rest.

Raw record: evidence/logs/E-I3-10-04-manual-web-smoke.txt.

E-I3-10-05 — Focused contract

Script failed on one Easy/Medium duplicate for Four-striped Ground Squirrel; see DEF-I3-001.

Script: automated/test_iteration3_plan_contract.py; raw record: evidence/logs/E-I3-10-05-focused-contract.txt.

E-I3-10-07 — AI acceptance review

Source and retained-evidence review confirmed AC8.7.2 and AC8.7.9–AC8.7.11 gaps.

Raw record: evidence/logs/E-I3-10-07-ai-acceptance-review.txt.

E-I3-10-08 — Location completion

Verified 22 map markers and matching cards, marker previews, full-detail navigation, fixed-coordinate distances and nearest ordering.

Verified Zoo Negara Google Maps hand-off and safe omission of unavailable optional Aquaria detail fields; the isolated database row was restored.

Raw record: evidence/logs/E-I3-10-08-location-completion.txt.

E-I3-11-01 — Retest baseline

Latest origin/master at 73da55b was merged into test-jiating; retest baseline commit 4740c2f.

Raw record: evidence/logs/E-I3-11-01-retest-baseline.txt.

E-I3-11-02 — Quiz and battle defect retest

Quiz scan passed with zero cross-difficulty duplicates across 6,840 questions and 152 species; DEF-I3-001 closed.

The two previously failing shield-sensitive battle tests still failed; DEF-I3-002 remains open.

Raw record: evidence/logs/E-I3-11-02-quiz-battle-retest.txt.

E-I3-11-04 — AI acceptance defect retest

Four focused engine tests passed, but the acceptance-specific probe showed no state-key or score change after removing child Energy and abilities.

Evaluation still starts at full HP and 5 Energy, and no retained outlier/release-review artefact exists; DEF-I3-003 through DEF-I3-006 remain open.

Raw record: evidence/logs/E-I3-11-04-ai-retest.txt.

E-I3-11-05 — Remediation and full regression

Fix commit 795cacd closed DEF-I3-002 through DEF-I3-006; the focused battle/AI suite passed 33/33.

Full backend regression passed 204/204; TypeScript, Expo web export, Expo Doctor 21/21 and the focused Iteration 3 contract passed.

AI evaluation completed 1,520 games per profile; simple-opponent AI win rate was 0.509 and the retained review recorded Ready with zero persistent card/habitat outliers.

Raw record: evidence/logs/E-I3-11-05-remediation-and-full-regression.txt; JUnit: evidence/backend-pytest-junit.xml.

Evidence handling notes

All accounts and database records used for the manual web run were local synthetic test data.

No production credentials, camera permission or device/browser geolocation data were used; the completion run used a fixed local test coordinate.

Source-based conclusions identify the inspected files and do not treat planning-document implementation notes as execution evidence.

Final traceability status is 96 Pass, 0 Fail and 0 Not Run. Full regression completed and all six recorded defects are closed.