# Iteration 2 Testing Folder

This folder contains a lean, traceable Iteration 2 test package based on the supplied Iteration 2 Plan, not the earlier Fun Facts pilot schema checklist.

# Contents

01_Test_Strategy_and_Plan.docx - scope, method and gates.

02_Requirements_Traceability_Matrix.csv - all 44 Plan acceptance criterion results and evidence references.

03_Manual_Functional_Test_Cases.csv - concise execution procedures and completed results.

04_Test_Execution_Report.docx - current results and release decision.

05_Defect_Log.csv - three reproducible open defects plus one closed AC-amendment record.

06_Evidence_Register.docx - command results, current local-web observations and final evidence locations.

automated/test_iteration2_plan_contract.py - reproducible current-build contract check.

evidence/logs/ - final automated and manual retest logs dated 15 September 2026.
evidence/screenshots/ - final current-build UI screenshots.
AC4.5.6 was accepted under the amended criterion; the final Plan result is 41 Pass / 3 Fail / 0 Not Run.