# Iteration 1 Test Strategy and Plan

## 1. Objective

Demonstrate that the Iteration 1 build supports the agreed child journey: create/access an account, discover a KL/Klang Valley location, record a wildlife encounter, unlock and browse a Wildlife Card, view collection progress, and understand the prototype card-battle flow.

Testing is risk-based and driven by the 95 LeanKit acceptance criteria. The highest priority is the end-to-end operation of Epics 1, 3 and the core of Epic 4. Simplified Epic 2 and the frontend-only Epic 8 are tested to their explicit Iteration 1 limits.

## 2. Scope

### In scope

- US1.1 Account Creation (AC1.1.1-AC1.1.11). Age is treated as optional after team review.

- US1.2 Log In and Out (AC1.2.1-AC1.2.6).

- US1.3 Recover Account Access (AC1.3.1, AC1.3.3).

- US1.4 View and Edit Profile (AC1.4.1-AC1.4.5).

- US2.1 View Wildlife Locations, restricted to the simple KL/Klang Valley list and loading state (AC2.1.1-AC2.1.3).

- US2.2 Search Wildlife Locations (AC2.2.1-AC2.2.6).

- US3.1 Capture or Upload a Wildlife Photo (AC3.1.1-AC3.1.9).

- US3.2 Select a Wildlife Category and Species (AC3.2.1-AC3.2.13).

- US3.3 Review and Confirm a Wildlife Discovery (AC3.3.1-AC3.3.11). Back from Confirm Discovery is accepted as Choose Another Species after team review. The approved save-failure message remains required for AC3.3.10.

- US4.1 Unlock and View Wildlife Cards (AC4.1.1-AC4.1.13).

- US4.2 View and Track Personal Wildlife Collection (AC4.2.1-AC4.2.9).

- US8.1 View and Interact with the frontend battle interface (AC8.1.1-AC8.1.7).

- API integration, ownership, uniqueness, error handling, TypeScript validity, linting, static Web export and deployed-build smoke testing.

### Out of scope

- AC1.3.2, AC1.3.4, AC1.3.5, AC2.1.4-AC2.1.8 and AC2.2.7-AC2.2.11, which are not on the 95-AC LeanKit board.

- US1.5 as an Iteration 1 user story.

- AI-assisted identification, quizzes/ability unlocking and social features.

- Multiplayer, matchmaking, rankings, rewards, advanced opponent behaviour, real turn processing and battle damage calculations beyond the visible prototype.

- Penetration testing and vulnerability assessment.

- UAT facilitation and the separate 10-15 usability-testing videos.

## 4. Test levels and methods

- Static testing: requirement consistency and traceability.

- Automated API/integration testing: FastAPI TestClient with an isolated temporary SQLite database; no production child data.

- Build checks: TypeScript compiler, Expo lint (testing-only config) and Web static export.

- Deployed API testing: health and catalogue/location requests, plus synthetic accounts for authenticated flows.

- System/acceptance testing: browser execution against the published Web build, including positive, boundary and negative paths. Camera capture, geolocation grant/deny, delayed location loading and failed photo/discovery saves were induced in the browser when the AC required those conditions. No separate end-to-end automation framework is delivered, because the ACs do not require one.

## 5. Test environments

### Local

- Repository: /Users/lilia/Downloads/5120上课用到的/week5/FIT5120RimbaQuest

- Branch: master

- Backend: Python/FastAPI TestClient and temporary SQLite.

- Frontend: Expo/React Native Web, TypeScript and ESLint.

### Deployed

- Web: https://rimbaquest-preview--latest.expo.app/

- API: https://fit5120rimbaquest.onrender.com

- Health: https://fit5120rimbaquest.onrender.com/health

Render may cold-start. A slow first response is recorded separately from a functional failure.

## 6. Test data

- Synthetic usernames and @rimbaquest.test / non-personal test emails only.

- Age values within the target range unless executing a boundary test. Age is optional on registration after team review.

- No real child name, email, precise home location or participant photograph is retained in evidence.

- Test wildlife images must be synthetic or openly licensed. A live webcam frame used to prove shutter capture was observed and then discarded; it is not stored in this folder.

- Unique timestamp/suffix for each test account prevents collisions.

- The deployed system has no account-deletion endpoint. Test accounts and sample discoveries may remain; credentials are not included in this folder.

## 7. Entry criteria

- Updated user stories and the 95 LeanKit acceptance criteria are available.

- master is accessible and the working tree is known.

- Backend dependencies and frontend packages are installed or installable.

- Deployed Web and API URLs are reachable.

- Testing Folder is separate from application source.

## 8. Exit criteria

- Every in-scope criterion appears in the traceability matrix with Pass or Fail.

- Critical child journey tests have an actual result and evidence.

- Open defects are logged with severity, evidence and owner.

- Frontend and backend source remain unmodified by this testing activity.

## 9. Risks and controls

- Web camera and GPS cannot fully replace a physical child device. Capture, geolocation grant/deny and upload failure were still executed against the deployed Web build.

- Render cold-start can look like an outage. Health is retried once before a functional fail is recorded.

- Synthetic accounts persist on the deployed API. Passwords are generated at runtime and omitted from evidence.

- Catalogue mismatch (151 vs 152) can mask progress arithmetic. Both UI and API totals are recorded whenever progress ACs are judged.